Week of August 26, 2002:

Kistler McDougall continued installing metal wall panels at the east and
west elevations.
(See attached file: East wall looking North.JPG)

Lake Glass & Mirror continued installing curtainwall and storefront
framing.
(See attached file: Open Windows at East.JPG)(See attached file: Storefront
NorthEast.JPG)(See attached file: Storefront NW.JPG)

Mac Drywall continued drywall and insulation work at the second and third
floors.
(See attached file: Insulation QC.JPG)


WS Nielsen delivered and installed the skylights.
(See attached file: Skylights complete.JPG)

WW Gay, Miller Electric and Brown Automatic continued MEPF rough-in work.
 (See attached file: Duct Silencer.JPG)(See attached file: Large wire
feeds.JPG)(See attached file: Multi tap transformer.JPG)(See attached file:
North end of AHU looking NE.JPG)

If you have any questions or comments, please contact me.

Cathy Underhill
Centex Rooney Construction Co., Inc.

	[image: image1.png]




	East wall looking North

	[image: image2.png]




	Open Windows at East


	[image: image3.png]




	Storefront
NorthEast

	[image: image4.png]




	Storefront NW

	[image: image5.png]




	Insulation QC

	[image: image6.png]




	Skylights complete

	[image: image7.png]




	Multi tap transformer


	[image: image8.png]




	North end of AHU looking NE

	[image: image9.png]




	Duct Silencer 

	[image: image10.png]29 2:48PM






	Large wire
feeds


